# Sprint Review — Sprint 1

## Sprint goals

The goal of Sprint 1 was to build the core ordering infrastructure for OROS, covering menu management, ingredient tracking, guest checkout, payment handling, order placement, and promotional code setup.

Goal 1: Establish menu item management for restaurant staff

- Implement full CRUD for menu items

- Support category field for filtering

- Expose all endpoints via Swagger UI

Goal 2: Set up ingredient inventory with low-stock alerting

- Create ingredient model with quantity and low stock threshold fields

- Implement low stock alert endpoint

- Link ingredients to menu items via junction table

Goal 3: Enable guest order placement end to end

- Support guest checkout without account creation

- Accept takeout and delivery order types

- Auto-generate tracking number on order creation

- Accept multiple payment methods

## Demos

| Demo | Feedback |
| --- | --- |
| Menu Item CRUD: create, read, update, delete menu items via Swagger UI | All endpoints functional Category field confirmed working |
| Ingredient tracking. Create ingredients with a low stock threshold | Low stock alert endpoint returns correct items |
| Guest checkout. Place order with name, phone, address, order type | Order created Tracking number auto-generated and returned |
| Payment method: submit order with different payment types | Payment field accepted No validation errors observed |
| Promo code: create a promo code and apply to an order | Linked via foreign key Discount calculation moves to Sprint 2 |

## Complete tasks

Mark work items “Done” that met acceptance criteria. For items that need more work, determine if they will move to the next sprint or back to the backlog.

Menu Item Management (Staff CRUD) - Done

Ingredient Inventory & Low-Stock Alerts - Done

Display Categorized Menu w/ Search & Filter - In Progress (Move to Sprint 2)

View Dish Details - Done

Guest Checkout (Name, Phone, Address) - Done

Multiple Payment Methods - Done

Place Order (Takeout/Delivery + Tracking #) - Done

Apply Promotional Code to Order - In Progress (Move to Sprint 2)

## Upcoming

Add action items coming out of the sprint review meeting.

Complete category and name filtering on GET /menuitems/

Finalize promo code discount calculation on order creation

Add order tracking by tracking number endpoint

Begin Sprint 2 features: reviews, revenue reporting, complaint analysis

Populate database with seed data for demo purposes