# Sprint Review — Sprint 2

## Sprint goals

The goal of Sprint 2 was to complete the remaining OROS features, including order tracking, staff and chef views, customer reviews, complaint analysis, promo code validation, and revenue reporting. Two carry-over items from Sprint 1 were also completed.

Goal 1: Complete order visibility for customers and staff

- Add order tracking by tracking number for customers

- Add dedicated status update endpoint for staff

- Ensure chef view returns full order details with special instructions

Goal 2: Enable customer feedback and complaint analysis

- Implement reviews and ratings with input validation

- Add low rated reviews endpoint for complaint analysis

- Link complaints to specific dishes for staff review

Goal 3: Finalize promotions and business reporting

- Validate promo codes on order creation and apply discount

- Add revenue report endpoint by date

- Add order filter by date range for staff

## Demos

| Demo | Feedback |
| --- | --- |
| Order tracking | Tracking number lookup works Correct order returned |
| Staff order status update | Status transitions (pending, preparing, ready, delivered) work correctly |
| Chef order view | Nested order items and special instructions returned in response |
| Customer reviews | Reviews created successfully Rating validator rejects values outside 1-5 |
| Low rated dishes | Returns reviews at or below threshold Dish complaints identifiable |
| Promo code validation | Discount applied to total_price Expired/inactive codes rejected |
| Revenue report | Returns correct total for given date |

## Complete tasks

Mark work items “Done” that met acceptance criteria. For items that need more work, determine if they will move to the next sprint or back to the backlog.

Real-Time Order Tracking by Order # - Done

Staff Order Management & Status Updates - Done

Chef Order View (Items + Special Instructions) - In Progress (Move to Sprint 2)

Customer Reviews & Ratings - Done

View Unpopular Dishes & Complaint Analysis - Done

Promotions & Promo Code Management - Done

Revenue Reporting & Orders by Date Range - Done

Display Categorized Menu w/ Search & Filter - Done

Apply Promotional Code to Order - Done

## Upcoming

Add action items coming out of the sprint review meeting.

Populate database with seed data for presentation demo

Write at least one pytest unit test

Complete User Manual and Technical Documentation

Record 4-5 minute project presentation with all members on camera

Upload final code and presentation to GitHub